E N V I R O N M E N T S T R A T E G Y Aceli LAT Environment Strategy Environment Topology, Promotion Pathways, and Data Governance Project: Aceli Africa LAT Platform Version: 1.0 Date: 2026-06-12 Classification: Confidential Aceli Africa Sprint 0 Deliverable

Table of Contents

1. Environment Strategy Purpose	1

2. Environment Topology	1

3. Promotion Pathway	2

4. Data Handling per Environment	3

5. Secret and Configuration Management	3

6. Access Control and RBAC per Environment	3

7. CI/CD Pipeline Architecture	3

8. Environment Provisioning and Decommissioning	4

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select "Update Field."

# 1. Environment Strategy Purpose

This document defines the environment strategy for the Aceli LAT production build. It establishes the environments, their purposes, promotion pathways, access controls, data handling rules, and operational responsibilities. The strategy ensures that every stage of the delivery pipeline operates in a controlled, reproducible, and auditable manner, consistent with the RFP requirements for data governance, tenant security, and production safety.

# 2. Environment Topology

The environment topology comprises five distinct environments, each serving a specific purpose in the delivery pipeline.

| Environment | Purpose | Data Classification | Access Level | Managed By |
| --- | --- | --- | --- | --- |
| Local/Dev | Individual agent development and unit testing | Synthetic data only | Developer role | DevSecOps Agent |
| Test | Integration testing and contract validation | Synthetic data with controlled test fixtures | QA and development roles | DevSecOps Agent |
| UAT | User acceptance testing and business validation | Anonymized production-like data | Business users and QA | DevSecOps Agent |
| Staging | Pre-production validation and performance testing | Production mirror data (anonymized) | Release manager and QA | DevSecOps Agent |
| Production | Live operational environment | Real production data | Authorized users per RBAC | DevSecOps Agent with Aceli operations |

# 3. Promotion Pathway

Code and configuration promote through environments in a strict linear pathway:

- Local/Dev to Test: automated CI pipeline triggers on merge to develop branch; requires passing unit tests and static analysis

- Test to UAT: automated promotion on successful integration test suite completion; requires QA agent sign-off

- UAT to Staging: manual promotion by Release Manager after UAT sign-off; requires UAT evidence pack

- Staging to Production: manual promotion by Release Manager after pilot go-live checklist or country rollout readiness sign-off; requires signed release checklist and rollback plan

No promotion may skip an environment. Rollback follows the reverse pathway with documented rationale.

# 4. Data Handling per Environment

Data handling rules are strict and non-negotiable. Local/Dev and Test environments must use only synthetic data generated by approved test data factories. No production data, anonymized or otherwise, may be present in these environments. UAT environments may use anonymized production-like data that has been processed through an approved data masking pipeline. Staging environments may use production mirror data that has been anonymized, with the masking process validated by the Red Team/Compliance Agent. Production environments contain real data and are subject to all data governance constraints including the prohibition on using lender-level or borrower-level data for model training.

| Environment | Data Type Permitted | Restrictions |
| --- | --- | --- |
| Local/Dev | Synthetic data from approved test data factories | No production data of any kind |
| Test | Synthetic data with controlled test fixtures | No production data of any kind |
| UAT | Anonymized production-like data via approved masking pipeline | Must be processed through approved data masking pipeline |
| Staging | Production mirror data (anonymized) | Masking process validated by Red Team/Compliance Agent |
| Production | Real production data | Full data governance constraints apply; no lender/borrower-level data for model training |

# 5. Secret and Configuration Management

Secrets, tokens, credentials, and tenant settings must never be hardcoded. All secrets are managed through an approved secrets management solution with environment-specific vaults. Configuration is externalized and environment-driven, with no production credentials in non-production configuration files. Secret rotation follows a defined schedule, and access to production secrets requires explicit authorization from the Delivery Orchestrator and Aceli security. The DevSecOps Agent is responsible for maintaining the secrets management infrastructure and auditing access logs.

# 6. Access Control and RBAC per Environment

Access to each environment is governed by role-based access control aligned to the principle of least privilege.

| Role | Local/Dev | Test | UAT | Staging | Production |
| --- | --- | --- | --- | --- | --- |
| Developer | Write | Read | None | None | None |
| QA Agent | Read | Write | Write | None | None |
| Business User | None | None | Write | None | None |
| Release Manager | None | None | None | Write + Promote | None |
| DevSecOps Agent | Maintain | Maintain | Maintain | Maintain | Maintain |
| Aceli Operations | None | None | None | None | Authorized access |

No agent or human may access production data without explicit authorization and logged access.

# 7. CI/CD Pipeline Architecture

The CI/CD pipeline enforces the promotion pathway through automated gates. Every merge to the develop branch triggers: linting, static analysis, unit test execution, and build artifact creation. Successful completion promotes to the Test environment automatically. Integration test completion and QA sign-off triggers promotion to UAT. UAT sign-off enables manual promotion to Staging. Release checklist sign-off enables manual promotion to Production. Rollback is automated from Staging to UAT and from Production to Staging, with documented rationale required.

| Pipeline Stage | Trigger | Gate Requirements | Promotion Type |
| --- | --- | --- | --- |
| Build | Merge to develop branch | Linting, static analysis, unit tests, build artifact creation | Automated to Test |
| Integration | Successful build completion | Integration test suite completion, QA agent sign-off | Automated to UAT |
| UAT Validation | UAT sign-off | UAT evidence pack submitted | Manual to Staging |
| Release | Release checklist sign-off | Signed release checklist and rollback plan | Manual to Production |
| Rollback | Issue detected post-promotion | Documented rationale required | Automated reverse |

# 8. Environment Provisioning and Decommissioning

Environments are provisioned using infrastructure-as-code templates maintained by the DevSecOps Agent. No manual environment setup is permitted. Environment provisioning includes:

- Compute and storage resources

- Network configuration and firewall rules

- Monitoring and logging agents

- Security baseline configuration

Decommissioning follows an approved process with data wipe verification, resource release, and audit log preservation.

| Provisioning Step | Description | Responsible |
| --- | --- | --- |
| Compute and Storage | Provision required compute instances and storage volumes | DevSecOps Agent |
| Network Configuration | Configure VPC, subnets, firewall rules, and access controls | DevSecOps Agent |
| Monitoring and Logging | Deploy monitoring agents, log collectors, and alerting rules | DevSecOps Agent |
| Security Baseline | Apply security hardening, patch baseline, and compliance checks | DevSecOps Agent |
| Decommissioning | Data wipe verification, resource release, and audit log preservation | DevSecOps Agent |