G O V E R N A N C E M O D E L Aceli LAT Governance Model Decision-Making Framework and Oversight Mechanisms Project: Aceli Africa LAT Platform Version: 1.0 Date: 2026-06-12 Classification: Confidential Aceli Africa Sprint 0 Deliverable

Table of Contents

1. Governance Purpose	1

2. Governance Structure	1

3. Approval Authority Matrix	2

4. Quality Gate Enforcement	2

5. Change Control	3

6. Risk and Issue Management	4

7. Compliance and Audit	4

8. Meeting and Reporting Cadence	5

9. Escalation and Resolution	5

9.1 Escalation Response Times	6

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select "Update Field."

# 1. Governance Purpose

This Governance Model defines the decision-making framework, authority structures, approval workflows, and oversight mechanisms for the Aceli LAT production build. It ensures that all delivery activities comply with the RFP-aligned delivery constraints, the mandatory agent rules, and the quality gates defined in the Sprint Plan. Governance is not bureaucratic overhead; it is the mechanism by which the program maintains audit readiness, data integrity, and operational safety while delivering at speed.

# 2. Governance Structure

Three-tier governance: Strategic level (Aceli program sponsor and leadership for scope, budget, timeline, and contractual decisions; meets at phase gates and on escalation); Tactical level (Delivery Orchestrator, Solution Architect, and Product Owner for architecture, integration, risk, and cross-sprint dependency decisions; meets weekly); Operational level (individual agent roles for day-to-day technical decisions within their approved scope and confidence thresholds; continuous with daily automated sync).

| Level | Participants | Decisions and Cadence |
| --- | --- | --- |
| Strategic | Aceli Program Sponsor and Leadership | Scope, budget, timeline, and contractual decisions; meets at phase gates and on escalation |
| Tactical | Delivery Orchestrator, Solution Architect, Product Owner | Architecture, integration, risk, and cross-sprint dependency decisions; meets weekly |
| Operational | Individual Agent Roles | Day-to-day technical decisions within approved scope and confidence thresholds; continuous with daily automated sync |

# 3. Approval Authority Matrix

The following matrix defines the approval authority for each decision category, specifying the required authority level, approvers, and escalation path.

| Decision Category | Authority Level | Approval Required From | Escalation Path |
| --- | --- | --- | --- |
| Scope change | Strategic | Program Sponsor approval | Aceli Leadership |
| Architecture change | Tactical | Solution Architect + Delivery Orchestrator | Program Sponsor |
| Salesforce write-back logic | Tactical | Architect + QA + Compliance | Program Sponsor |
| AI workflow change | Tactical | AI/ML Agent + Architect | Delivery Orchestrator |
| Data migration execution | Tactical | Migration Agent + QA + Delivery Orchestrator | Program Sponsor |
| Production release | Tactical | Release Manager + Delivery Orchestrator + QA | Program Sponsor |
| Security finding remediation | Operational/Tactical | DevSecOps + Architect | Delivery Orchestrator |
| Documentation update | Operational | Technical Writer | Delivery Orchestrator |
| Environment change | Operational | DevSecOps | Solution Architect |

# 4. Quality Gate Enforcement

Every sprint must pass these gates before the sprint increment is accepted:

- Requirements traceability updated in the RTM

- Architecture conformance check passed

- Security review completed for all changed surfaces

- Static analysis and linting passed

- Automated tests passed at agreed threshold

- Documentation updated

- Release notes generated

- Rollback plan updated if the release affects the production path

- Audit coverage check passed for user and AI flows

The Delivery Orchestrator is responsible for gate enforcement. A sprint increment that fails any gate is not released.

# 5. Change Control

All changes to scope, architecture, integration patterns, or security posture require formal change control. Change requests must include: description, rationale, impact assessment (scope, timeline, risk, documentation), and approver. Changes are classified as:

- Minor (operational approval, no scope/timeline impact)

- Standard (tactical approval, limited scope/timeline impact)

- Major (strategic approval, significant scope/timeline/risk impact)

No change is implemented without an approved change request and updated documentation.

| Classification | Approval Level | Impact Scope |
| --- | --- | --- |
| Minor | Operational | No scope or timeline impact |
| Standard | Tactical | Limited scope and timeline impact |
| Major | Strategic | Significant scope, timeline, and risk impact |

# 6. Risk and Issue Management

Risks are tracked with probability, impact, mitigation strategy, owner, and status. Issues are defects, blockers, or operational problems requiring resolution. Both are reviewed at weekly governance meetings. Critical risks (high probability, high impact) are escalated immediately to the tactical level. The Red Team/Compliance Agent provides independent risk assessment on security and compliance matters.

# 7. Compliance and Audit

All delivery activities must comply with the following non-negotiable constraints:

| Constraint | Description |
| --- | --- |
| System of Record | Salesforce remains the system of record |
| Analytics Layer | Power BI remains the analytics layer |
| No Shadow Databases | No shadow databases or unmanaged exports |
| AI Human Review | All AI-suggested updates require human review |
| AI Audit Logs | All AI-assisted decisions produce audit-ready logs |
| No Training on Protected Data | No protected data enters training workflows |
| Approved Tenants | All processing runs in approved tenants |
| Availability Target | 99.5% availability target during business hours |

The Red Team/Compliance Agent conducts compliance reviews at every sprint boundary and escalates violations immediately.

# 8. Meeting and Reporting Cadence

The following cadence governs all meeting and reporting activities:

| Cadence | Scope | Output |
| --- | --- | --- |
| Daily | Automated AI sync (status, blockers, dependencies, quality) | Automated status report |
| Weekly | Governance review (compliance, scope, architecture, delivery risk) | Governance review minutes |
| End-of-Sprint | Sprint review with working increment, evidence pack, updated docs, and release notes | Sprint deliverable pack |
| Phase Gates | Week 4 design sign-off, Day 90 pilot readiness, Phase 2 entry, Phase 3 entry | Phase gate approval |

# 9. Escalation and Resolution

Agent confidence thresholds govern autonomous action:

- Confidence above 0.90 permits autonomous execution within approved scope

- Confidence 0.70–0.89 permits autonomous draft with mandatory peer-agent review

- Confidence below 0.70 requires escalation to human-in-the-loop or lead architect

Security, data governance, and production data tasks always require human review regardless of confidence level.

## 9.1 Escalation Response Times

| Severity | Description | Response Time |
| --- | --- | --- |
| Critical | Security or data breach | Immediate |
| High | Production blocker | Within 4 hours |
| Medium | Sprint risk | Within 24 hours |
| Low | Process improvement | Next governance review |