R T M Aceli LAT Requirements Traceability Matrixv1 Bidirectional Traceability from RFP to Verification Project: Aceli Africa LAT Platform Version: 1.0 Date: 2026-06-12 Classification: Confidential Aceli Africa Sprint 0 Deliverable

Table of Contents

1. RTM Purpose	1

2. RTM Structure and Conventions	1

3. RFP-Level Requirements	2

4. Business Requirements (Initial)	2

5. Functional Requirements (Initial)	2

6. Non-Functional Requirements (Initial)	2

7. Traceability Maintenance	3

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select "Update Field."

# 1. RTM Purpose

The Requirements Traceability Matrix (RTM) provides bidirectional traceability from RFP requirements through business requirements, functional specifications, user stories, API contracts, test cases, and release artifacts. Every requirement must be traceable to its origin and forward to its verification evidence. The RTM is a living document updated at every sprint boundary and is subject to the mandatory quality gate for requirements traceability completeness. No feature build starts without a linked requirement ID in the RTM.

# 2. RTM Structure and Conventions

Each RTM entry includes: Req ID (hierarchical: RFP-XXX, BR-XXX, FR-XXX, NFR-XXX, US-XXX), Requirement Statement, Source (RFP section, BRD section, or PRD section), Priority (Must Have, Should Have, Could Have), Sprint Target, Implementation Artifact (code module, API contract, integration point), Test Case ID(s), Verification Status (Not Started, In Progress, Verified, Deferred), and Notes/Assumptions.

# 3. RFP-Level Requirements

The following table captures the high-level RFP-derived requirements that form the origin point for all downstream traceability:

| Req ID | Requirement Statement | Source | Priority | Sprint Target | Status |
| --- | --- | --- | --- | --- | --- |
| RFP-001 | Salesforce remains the primary system of record for lender relationship data | RFP Section 3 | Must Have | Sprint 2 design / Sprint 5 build | Not Started |
| RFP-002 | LAT platform is the field-facing workflow and intelligence layer | RFP Section 2 | Must Have | Sprint 3-4 | Not Started |
| RFP-003 | Power BI remains the analytics and reporting layer only | RFP Section 3 | Must Have | Sprint 2 design | Not Started |
| RFP-004 | Benchmarking data store fed through controlled validated pathway | RFP Section 4 | Must Have | Sprint 4-6 | Not Started |
| RFP-005 | No shadow databases, unmanaged exports, or manual reconciliation | RFP Section 3 | Must Have | Sprint 0 governance / Sprint 2 design | Not Started |
| RFP-006 | All AI-suggested updates require human review before write-back | RFP Section 5 | Must Have | Sprint 5 | Not Started |
| RFP-007 | All AI-assisted decisions produce audit-ready logs | RFP Section 5 | Must Have | Sprint 3-5 | Not Started |
| RFP-008 | No lender/borrower data used to train vendor models | RFP Section 6 | Must Have | Sprint 0 governance | Not Started |
| RFP-009 | All processing within Aceli-approved enterprise tenants | RFP Section 6 | Must Have | Sprint 0 governance | Not Started |
| RFP-010 | Low-bandwidth and offline capture with later synchronization | RFP Section 7 | Must Have | Sprint 3-4 | Not Started |
| RFP-011 | 99.5% availability during business hours | RFP Section 7 | Must Have | Sprint 3+ | Not Started |
| RFP-012 | Training, change management, rollout support, admin handover in scope | RFP Section 8 | Must Have | Sprint 6+ | Not Started |

# 4. Business Requirements (Initial)

These are placeholder entries that will be expanded in Sprint 1:

| Req ID | Requirement Statement | Source | Priority | Sprint Target | Status |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Map current Google Sheets LAT process and pain points | Discovery | Must Have | Sprint 1 | Not Started |
| BR-002 | Build current-state process map for all user roles | Discovery | Must Have | Sprint 1 | Not Started |
| BR-003 | Define data domains (lender profile, activation status, narrative notes, extracted updates, review decisions, sync state) | Discovery | Must Have | Sprint 1 | Not Started |
| BR-004 | Identify all in-scope and out-of-scope capabilities | Discovery | Must Have | Sprint 1 | Not Started |
| BR-005 | Record assumptions and open questions | Discovery | Must Have | Sprint 1 | Not Started |

# 5. Functional Requirements (Initial)

These are placeholder entries expanded in Sprint 2:

| Req ID | Requirement Statement | Source | Priority | Sprint Target | Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Lender search and profile access UI | Capture | Must Have | Sprint 4 | Not Started |
| FR-002 | Meeting context screen showing lender status and recent activity | Capture | Must Have | Sprint 4 | Not Started |
| FR-003 | Voice memo capture and typed note capture flows | Capture | Must Have | Sprint 4 | Not Started |
| FR-004 | Transcript intake pipeline in approved AI tenant | AI | Must Have | Sprint 4 | Not Started |
| FR-005 | Narrative storage and draft extraction workflow | AI | Must Have | Sprint 4 | Not Started |
| FR-006 | Map extracted content into six activation areas | AI | Must Have | Sprint 4 | Not Started |
| FR-007 | Confidence scoring and extraction review flags | AI | Must Have | Sprint 4 | Not Started |
| FR-008 | Reviewer workbench for AI-suggested updates | Review | Must Have | Sprint 5 | Not Started |
| FR-009 | Edit/approve/reject/request-follow-up states | Review | Must Have | Sprint 5 | Not Started |
| FR-010 | Exception queues for missing fields, low confidence, conflicts, invalid transitions, failed sync, and reviewer rejection | Review | Must Have | Sprint 5 | Not Started |
| FR-011 | Controlled Salesforce write-back adapters | Integration | Must Have | Sprint 5 | Not Started |
| FR-012 | Audit timeline and reviewer rationale capture | Audit | Must Have | Sprint 5 | Not Started |
| FR-013 | Offline draft persistence and upload retry | Offline | Must Have | Sprint 4 | Not Started |
| FR-014 | HQ dashboards and aggregated lender activation views | HQ | Must Have | Sprint 6 | Not Started |
| FR-015 | Controlled export/feed to benchmarking pathway | Integration | Must Have | Sprint 6 | Not Started |

# 6. Non-Functional Requirements (Initial)

Non-functional requirements define the quality attributes and constraints of the platform:

| Req ID | Requirement Statement | Source | Priority | Sprint Target | Status |
| --- | --- | --- | --- | --- | --- |
| NFR-001 | Mobile-first responsive web application or PWA | Architecture | Must Have | Sprint 3 | Not Started |
| NFR-002 | 99.5% availability during business hours | Operations | Must Have | Sprint 3+ | Not Started |
| NFR-003 | Offline-first with graceful degradation under weak connectivity | Architecture | Must Have | Sprint 3-4 | Not Started |
| NFR-004 | Role-based access control aligned to country, HQ, executive, product owner roles | Security | Must Have | Sprint 3 | Not Started |
| NFR-005 | Immutable audit logs for all user and AI actions | Security | Must Have | Sprint 3-5 | Not Started |
| NFR-006 | Idempotent integration design for sync/retry paths | Architecture | Must Have | Sprint 3-5 | Not Started |
| NFR-007 | Structured logs with correlation IDs | Operations | Must Have | Sprint 3 | Not Started |
| NFR-008 | Feature flags for risky rollout paths | Architecture | Should Have | Sprint 3 | Not Started |

# 7. Traceability Maintenance

The RTM is updated at every sprint boundary. New requirements discovered during sprints are assigned IDs and traced forward. Requirements that are deferred or descoped are marked with rationale. The QA Automation Agent validates RTM completeness against test coverage at each sprint review. The Delivery Orchestrator ensures no feature build begins without a linked RTM entry.