S E C U R I T Y C H E C K L I S T Aceli LAT Security and Tenant Approval Checklist Security Review and Tenant Approval Process for Production Build Components Project: Aceli Africa LAT Platform Version: 1.0 Date: 2026-06-12 Classification: Confidential Aceli Africa Sprint 0 Deliverable

Table of Contents

1. Checklist Purpose	1

2. Mandatory Enterprise Platforms (Pre-Approved)	1

3. Components Requiring Security Review	2

4. Security Review Criteria	2

4.1 Data Residency Compliance	2

4.2 Tenant Isolation	2

4.3 Training Data Exclusion	3

4.4 Audit and Logging Capability	3

4.5 Access Control	3

4.6 Encryption	3

4.7 Vulnerability Management	4

4.8 Business Continuity	4

5. Tenant Approval Process	4

5.1 Step 1: Component Identification	4

5.2 Step 2: Security Review Submission	5

5.3 Step 3: Red Team Assessment	5

5.4 Step 4: Architecture Review	5

5.5 Step 5: Approval Decision	5

5.6 Step 6: Approved List Update	6

5.7 Step 7: Ongoing Monitoring	6

6. Prohibited Components and Patterns	6

7. Compliance Validation Schedule	7

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select "Update Field."

# 1. Checklist Purpose

This checklist governs the security review and tenant approval process for all platforms, services, and tools used in the Aceli LAT production build. Per the RFP, any additional application runtime, middleware, storage, queue, mobile/web framework, observability stack, transcription component, or integration platform must pass Aceli information security review and be added to the approved list before contract execution if vendor-provided. This checklist ensures that no unapproved component enters the production build pipeline.

# 2. Mandatory Enterprise Platforms (Pre-Approved)

The following enterprise platforms are pre-approved for use in the Aceli LAT production build, subject to the conditions specified below. Each platform must operate within its designated Aceli-approved tenant and must not exceed its approved scope.

| Platform | Purpose | Approval Status | Conditions |
| --- | --- | --- | --- |
| Salesforce | System of record, API integration target | Pre-Approved | Must operate within Aceli Salesforce tenant |
| Power BI | Reporting, analytics, visualization | Pre-Approved | Must not become operational system of record |
| Google Workspace | Collaboration, document operations | Pre-Approved | Must operate within Aceli-approved enterprise tenant |
| Claude Team/Enterprise | Governed AI processing | Pre-Approved | Must operate within Aceli-approved enterprise tenant; no data for model training |

# 3. Components Requiring Security Review

All components not listed in Section 2 as pre-approved must undergo a formal security review before being introduced into the production build. The table below identifies each component category, provides examples, and specifies the review authority and approval timeline.

| Component Category | Examples | Review Required | Review Authority | Approval Timeline |
| --- | --- | --- | --- | --- |
| Application Runtime | Node.js, Python, Java | Yes | DevSecOps + Red Team | Sprint 0-1 |
| Database/Storage | PostgreSQL, Redis, S3-equivalent | Yes | DevSecOps + Red Team | Sprint 0-1 |
| Message Queue | Kafka, RabbitMQ, SQS-equivalent | Yes | DevSecOps + Red Team | Sprint 0-1 |
| Mobile/Web Framework | Next.js, React, PWA tooling | Yes | DevSecOps + Red Team | Sprint 0-1 |
| Observability Stack | Logging, monitoring, tracing tools | Yes | DevSecOps + Red Team | Sprint 0-1 |
| Transcription Service | Speech-to-text service | Yes | DevSecOps + Red Team + Architect | Sprint 0-1 |
| Integration Platform | API gateway, ESB | Yes | DevSecOps + Red Team | Sprint 0-1 |
| Identity Provider | SSO, OAuth, MFA | Yes | DevSecOps + Red Team | Sprint 0-1 |

# 4. Security Review Criteria

Each component must be evaluated against the following criteria. A component fails review if it does not satisfy all applicable criteria, or if any criterion is rated as unacceptable risk without a documented mitigation plan.

## 4.1 Data Residency Compliance

Does the component process or store data in approved jurisdictions? Does it comply with Aceli data residency requirements?

## 4.2 Tenant Isolation

Does the component operate within an Aceli-approved enterprise tenant? Is there risk of cross-tenant data exposure?

## 4.3 Training Data Exclusion

Does the component use input data for model training or fine-tuning? Can training be explicitly opted out?

## 4.4 Audit and Logging Capability

Does the component produce audit logs? Are logs exportable and immutable?

## 4.5 Access Control

Does the component support role-based access control? Can access be restricted to authorized personnel?

## 4.6 Encryption

Does the component encrypt data at rest and in transit? What encryption standards are used?

## 4.7 Vulnerability Management

Does the vendor provide timely security patches? What is the disclosure and remediation process?

## 4.8 Business Continuity

What is the vendor SLA for availability? Is there a disaster recovery plan?

# 5. Tenant Approval Process

The following seven-step process governs the approval of all components for use in the Aceli LAT production build. No component may enter the production pipeline without completing this process.

## 5.1 Step 1: Component Identification

Requesting agent identifies the component, version, and intended use.

## 5.2 Step 2: Security Review Submission

DevSecOps Agent completes the security review checklist for the component.

## 5.3 Step 3: Red Team Assessment

Red Team/Compliance Agent conducts independent security assessment.

## 5.4 Step 4: Architecture Review

Solution Architect evaluates integration impact and compatibility.

## 5.5 Step 5: Approval Decision

DevSecOps + Red Team + Architect jointly approve or reject; rejection requires rationale and alternative recommendation.

## 5.6 Step 6: Approved List Update

Approved component is added to the approved list with version, conditions, and review date.

## 5.7 Step 7: Ongoing Monitoring

Approved components are reviewed at phase transitions and on vulnerability disclosure.

# 6. Prohibited Components and Patterns

The following are explicitly prohibited without exception. No approval process exists for these items; they must never be introduced into the production build pipeline under any circumstances.

- Direct production dependency on unapproved public LLM endpoints

- Local shadow databases acting as source of truth

- Spreadsheet export-based reconciliation workflows

- Unreviewed schema mutations in Salesforce

- Dashboards used as transactional capture tools

- AI auto-writeback bypassing reviewer approval

- Hardcoded secrets, tokens, or credentials

- Unapproved third-party analytics or tracking services

# 7. Compliance Validation Schedule

Compliance validation occurs at the following points in the delivery lifecycle. Each validation point ensures that the approved component list remains current and that no unapproved components have entered the production pipeline.

| Validation Point | Scope | Output |
| --- | --- | --- |
| Sprint 0 | Initial approved list published; all mandatory platforms confirmed | Approved component register |
| Sprint Boundary | New component additions reviewed and approved before use | Updated approved list with new entries |
| Phase Gates | Full compliance review of all approved components; vulnerability assessment | Phase gate compliance report |
| Ad-hoc | Immediate review triggered by security incident or vulnerability disclosure | Incident review and remediation report |